CS 212 - Project Phase – 1 Report

Follow the instructions provided in the grey text. Replace the grey text with actual information.

Group Details:

| Student 1 Name | Jake Lawton |
| --- | --- |
| Student 1 Email | Jdl582@nau.edu |
| Student 2 Name | Connor Mangus |
| Student 2 Email | Cem677@nau.edu |
| Student 3 Name | Gabriel Hammontree |
| Student 3 Email | Geh89@nau.edu |

Phase-1 Details:

| Project Title | Local News Website (Ponder News) |
| --- | --- |
| Phase -1 Components | For phase 1 our goal was to have wireframes, HTML templates and some basic CSS styling to establish a guideline and framework to build on in the future. |

Task Status:

Avoid incorporating generic information, as it may result in penalties. Copy all the phase-1 tasks listed in the proposed project plan.

| Task No | Task Details | Assigned To | Task Status |
| --- | --- | --- | --- |
| 1 | Building out the base HTML template for the landing page | Connor Mangus and Jake Lawton | Completed |
| 2 | Create an article array and display them on the landing page | Connor Mangus | Completed |
| 3 | Create a library of colors and styles to be used in the project | Jake Lawton | Completed |
| 4 | Create a logo and other assets for the project | Jake Lawton | Completed |
| 5 | Create an image carousel for the landing page | Jake Lawton | Completed |
| 6 | Create a navbar to be used across all pages of the site | Jake Lawton | Completed |
| 7 | Create a functional ticker that displays new articles | Jake Lawton | In Progress |
| 8 | Insure responsiveness by styling at different medias and fixing any issues | Jake Lawton | In Progress |

Challenges and Solutions Implementation:

List at least 4 challenges faced by your team during phase-1 development and elaborate on the solutions you have implemented. Feel free to add more rows to the following table.

| Details of the Challenge | Solution Implemented |
| --- | --- |
| Getting the ticker to behave properly. Particularly with mouse listening to start and stop the ticker. | Utilized mouseover and mouseon listeners to start or stop the animation |
| Building out the heading html separately from the landing page and using Jquery to import the file so that way we could reuse it in other pages | This simply took extra testing to see how it was going to respond and also some research into how to use Jquery for loading an HTML file |
| Building out each card article template on the landing page | Connor utilized javascript to iterate over an array and create new elements within the page for each object he had and it worked extremely well. |
| Getting the carousel to display and listen properly | We had to implement some z-index usage where elements were overlapping so that way certain buttons would be clickable. Additionally we found some issue with syntax that we ended up resolving |

Phase-1 Developed Screens:

- Incorporate webpage screens corresponding to the project phase - 1.

- Capture all screenshots of your phase-1 delivery (don’t include any code screenshots) and attach them in this section.

(Wireframe prior to building)